AlphaZero Capital Complete Master Reference v17 ¦ 16-Agent NSE Trading System ¦ March 2026 Implementation Checklist ¦ Fund Addition Guide ¦ Asset Expansion Roadmap

| 16 Agents | 4 Data Sources | 5 Timeframes | ₹10L Capital |
| --- | --- | --- | --- |

SECTION 1 · Complete Implementation Checklist

Every component of the AlphaZero Capital system, its current status, priority, and actionable notes.

| AREA | COMPONENT | STATUS | PRIORITY | NOTES |
| --- | --- | --- | --- | --- |
| Core Agents | CHIEF — Portfolio selector | ✅ DONE |  | Selects top 5 stocks, sigma scoring, trade type classification |
| Core Agents | SIGMA — Stock scoring engine | ✅ DONE |  | Composite score: TA + FA + momentum + volume |
| Core Agents | ATLAS — Sector rotation | ✅ DONE |  | Sector capping, 30% max exposure per sector |
| Core Agents | ORACLE — Macro intelligence | ✅ DONE |  | VIX, FII flow, USD/INR, S&P 500, crude oil |
| Core Agents | NEXUS — Intraday regime | ✅ DONE |  | TREND/RANGE/VOLATILE/RISK_OFF classification |
| Core Agents | HERMES — News sentiment | ✅ DONE |  | yfinance + ET + Moneycontrol RSS, FinBERT scoring |
| Core Agents | TITAN — Signal generator | ✅ DONE |  | Technical signal generation, multi-strategy |
| Core Agents | GUARDIAN — Risk enforcer | ✅ DONE |  | 2% daily loss, 5% max position, kill switch |
| Core Agents | MERCURY — Trade executor | ✅ DONE |  | OpenAlgo in LIVE mode, PaperExecutor in PAPER |
| Core Agents | LENS — Signal evaluator | ✅ DONE |  | SQLite logging, WIN/LOSS/SCRATCH scoring |
| Core Agents | KARMA — RL learning engine | ✅ DONE |  | Strategy weights, pattern discovery, off-hours training |
| Core Agents | OPTIONS_FLOW — Unusual activity | ✅ DONE |  | OI sweep detection, dark pool proxy |
| Core Agents | MULTI_TIMEFRAME — MTF filter | ✅ DONE |  | Real candles via yfinance, pandas 2.x freq fixed |
| Core Agents | EARNINGS_ANALYZER — LLM | ✅ DONE |  | Claude Sonnet via Anthropic API |
| Core Agents | STRATEGY_GENERATOR — LLM | ✅ DONE |  | Nightly 8 PM discovery, backtest gate |
| Core Agents | TRAILING_STOP — Stop manager | ✅ DONE |  | ATR-based trailing, locks profit automatically |
| Data Layer | yfinance — Price & OHLCV | ✅ DONE |  | Primary source, NSE via .NS suffix, MultiIndex fix |
| Data Layer | Fundamentals (P/E, ROE, etc.) | ✅ DONE |  | yf.Ticker.info, 1-hour cache, 14 fields |
| Data Layer | Candle pattern detection | ✅ DONE |  | 8 patterns, pure pandas, no TA-Lib required |
| Data Layer | Volume analysis (OBV, ratio) | ✅ DONE |  | Accumulation/distribution, price-vol confirmation |
| Data Layer | Stooq price fallback | ✅ DONE |  | Free NSE prices, no API key, rate-limit fallback |
| Data Layer | NSE Bhav Copy (EOD) | 🔶 PARTIAL | LOW | Method stub present, manual enable required |
| Data Layer | OpenAlgo LIVE data | 🔶 PARTIAL | HIGH | Only triggers in MODE=LIVE, needs broker API key |
| Data Layer | NSEpy / NSE Python lib | ❌ TODO | MEDIUM | Direct NSE API — faster than yfinance, no rate limits |
| Data Layer | Screener.in fundamentals | ❌ TODO | MEDIUM | P/E, ROE, debt from screener.in scraper — higher accuracy |
| Data Layer | Tickertape / Trendlyne feed | ❌ TODO | LOW | Secondary fundamentals + analyst consensus |
| Risk / Capital | CapitalAllocator — sigma weighted | ✅ DONE |  | Sigma score × sector cap, 5% per position max |
| Risk / Capital | GUARDIAN risk rules | ✅ DONE |  | VIX scaling, consecutive loss limit, daily P&L gate |
| Risk / Capital | Position sizing (Kelly / ATR) | 🔶 PARTIAL | HIGH | ATR stop present, full Kelly criterion not implemented |
| Risk / Capital | Correlation control | ❌ TODO | MEDIUM | Avoid 2 stocks > 0.8 correlation in same portfolio |
| Risk / Capital | Portfolio rebalancing | ❌ TODO | MEDIUM | Weekly rebalance to target weights — not yet wired |
| Risk / Capital | Max drawdown circuit breaker | 🔶 PARTIAL | HIGH | Daily loss limit exists, rolling drawdown (7/30d) missing |
| Risk / Capital | Monte Carlo stress test | ❌ TODO | LOW | Simulate 1000 paths before deploying new strategy |
| Dashboard | 5-tab stock modal | ✅ DONE |  | Overview, Technical, Fundamental, Trade Setup, News |
| Dashboard | Indicator tooltips on hover | ✅ DONE |  | RSI, ADX, EMA, ATR, MACD, VWAP explained in plain English |
| Dashboard | Candle patterns display | ✅ DONE |  | Doji, Hammer, Engulfing, Morning/Evening Star, Inside Bar |
| Dashboard | Volume analysis panel | ✅ DONE |  | OBV, vol ratio bar, accumulation/distribution label |
| Dashboard | KARMA intelligence panel | ✅ DONE |  | Strategy weights, discovered patterns, regime accuracy |
| Dashboard | MTF vote count in reason | ✅ DONE |  | e.g. "4/5 timeframe indicators aligned" |
| Dashboard | Capital Deployed + Cash cards | ✅ DONE |  | Portfolio metrics strip, ₹ + % format |
| Dashboard | STRONG_BUY badge colour fix | ✅ DONE |  | includes() check — no more red for STRONG_BUY |
| Dashboard | Trade type + holding badge | ✅ DONE |  | INTRADAY/SWING/POSITIONAL/LONG TERM with colour codes |
| Dashboard | Live candlestick chart (TradingView) | ❌ TODO | MEDIUM | Embed TradingView widget in Technical tab for real chart |
| Dashboard | Portfolio performance chart | ❌ TODO | MEDIUM | Equity curve, drawdown chart using Chart.js or recharts |
| Dashboard | Telegram command log panel | ❌ TODO | LOW | Show last 10 Telegram commands sent and system replies |
| Execution | Paper executor (simulation) | ✅ DONE |  | Realistic slippage 0–16 bps, 100% fill rate |
| Execution | OpenAlgo LIVE executor | ✅ DONE |  | Place/modify/cancel, mass cancel kill switch |
| Execution | Telegram alerts | ✅ DONE |  | Trade alerts, stop hits, daily P&L briefing |
| Execution | Telegram bot commands | 🔶 PARTIAL | HIGH | /pause /resume /kill implemented, /status partial |
| Execution | Order retry logic | ❌ TODO | HIGH | Retry rejected orders up to 3× with 500ms backoff |
| Execution | Partial fill handling | ❌ TODO | MEDIUM | Handle broker returning qty < requested |
| Execution | Bracket orders (BO/CO) | ❌ TODO | MEDIUM | SL + target in single order via OpenAlgo BO endpoint |
| Learning | KARMA real-time weight update | ✅ DONE |  | Every closed trade updates strategy weights |
| Learning | Off-hours training (6PM–9AM) | ✅ DONE |  | Runs on last-fetched data across 5 timeframes |
| Learning | Pattern discovery & publish | ✅ DONE |  | 70%+ win rate in same setup → pattern logged |
| Learning | LENS SQLite evaluation DB | ✅ DONE |  | WIN/LOSS/SCRATCH per signal with timestamps |
| Learning | FinBERT news model fine-tune | ❌ TODO | MEDIUM | Fine-tune on Indian financial news headlines (ET, MC) |
| Learning | NEXUS XGBoost regime model | 🔶 PARTIAL | HIGH | JSON model stub present, full training data needed |
| Learning | Walk-forward backtesting | ❌ TODO | HIGH | Validate strategies on out-of-sample data before live |
| Learning | RL PPO via Stable-Baselines3 | ❌ TODO | LOW | Full RL agent — phase 3 upgrade, needs replay buffer |
| Infra / Ops | GitHub repo structure | ✅ DONE |  | v2.0 branch, PATCH_GUIDE.md deployment map |
| Infra / Ops | .env secrets management | ✅ DONE |  | API keys, MODE, risk params in .env only |
| Infra / Ops | Auto-restart on crash | ❌ TODO | HIGH | systemd / pm2 to restart main.py on failure |
| Infra / Ops | Cloud deployment (AWS/GCP) | ❌ TODO | MEDIUM | EC2 t3.medium or GCP e2 — IST timezone critical |
| Infra / Ops | Daily DB backup | ❌ TODO | HIGH | Cron to backup evaluation.db + status.json nightly |
| Infra / Ops | Log rotation | ❌ TODO | MEDIUM | logs/ grows unbounded — add 7-day rotation |
| Infra / Ops | Health check endpoint | ❌ TODO | MEDIUM | GET /health returns agent statuses as JSON |

SECTION 2 · Immediate To-Do — Before Going LIVE

## 🔴 CRITICAL (Must fix before real money)

- Order retry logic — a rejected order today means missed trade. Add 3× retry with 500ms backoff in mercury.py.

- Walk-forward backtest — run every strategy on 6 months out-of-sample NSE data before switching MODE=LIVE.

- Rolling drawdown circuit breaker — add 7-day and 30-day rolling drawdown tracking in guardian.py. Stop trading at −5% weekly.

- Daily DB backup — one disk failure will wipe all KARMA learning. Automate backup to S3 or Google Drive.

- Auto-restart on crash — use systemd or pm2. main.py crashes at 10:15 AM on a bad data fetch, no humans watching.

## 🟡 HIGH — Wire before first month of LIVE trading

- Telegram /status command — full agent health, open positions, today P&L, GUARDIAN status.

- NEXUS XGBoost model training — collect 6 months of ADX/VIX/ATR labeled data, train, save to models/nexus_regime.json.

- Partial fill handling in paper_executor.py — simulate 80% fills on large orders (>₹2L position) for realism.

- Bracket order support — wire OpenAlgo BO/CO endpoint in mercury.py so SL+target are exchange-managed.

- NSEpy integration — replace yfinance for intraday data to avoid rate limits during market hours.

## 🔵 MEDIUM — Month 2 improvements

- TradingView widget embed in Technical tab — replace static ind cards with actual live chart.

- Portfolio equity curve chart — visualise capital growth over time in Performance tab.

- Correlation control — before adding a new stock, check if it correlates > 0.8 with any existing position.

- Screener.in fundamentals scraper — more reliable PE/ROE data than yfinance for Indian stocks.

- FinBERT fine-tuning on Indian headlines — 15% improvement in news sentiment accuracy.

SECTION 3 · How to Add Funds — Zerodha & Upstox Guide

The bot never holds money itself. Money sits in your broker account. The bot talks to the broker API. Here is the exact end-to-end flow.

## 3.1  The Money Flow — How It Works

| 1 | Your Bank Account → (NEFT/IMPS/UPI) → Broker Trading Account |
| --- | --- |
| 2 | Broker Account → (available as Margin/Cash) → Can now place orders |
| 3 | AlphaZero decides to BUY RELIANCE → sends order via OpenAlgo API |
| 4 | OpenAlgo forwards to Broker → Order placed on NSE exchange |
| 5 | RELIANCE bought → shares in your Demat → cash reduced by ₹ amount |
| 6 | RELIANCE hits target → bot sends SELL order → proceeds back to cash balance |
| 7 | At end of day → cash available → you can withdraw or leave for tomorrow |

## 3.2  Zerodha — Step-by-Step Setup

### Step 1: Add Funds to Zerodha

- Login to kite.zerodha.com → click "Funds" in top menu.

- Click "Add funds" → choose UPI (instant, free), Net Banking (same day) or NEFT (T+1).

- For UPI: enter amount → confirm on PhonePe/GPay → funds reflect in 2–5 minutes.

- For NEFT: copy the Zerodha IFSC + Account Number shown → use your internet banking → funds reflect in 2–4 hours.

- Check available margin at kite.zerodha.com/dashboard under "Equity" — this is what the bot can use.

### Step 2: Connect Zerodha to AlphaZero via OpenAlgo

- Install OpenAlgo on your machine: pip install openalgo OR git clone https://github.com/marketcalls/openalgo

- OpenAlgo is a local bridge server that converts AlphaZero's REST calls into broker-specific API calls.

- In OpenAlgo dashboard → add Zerodha broker → enter your Zerodha API key + API secret.

- Get Zerodha API key at: developers.kite.trade → create an app → note the api_key and api_secret.

- Zerodha API costs ₹2,000/month (charged quarterly). Required for automated trading.

- OpenAlgo gives you back a single OPENALGO_API_KEY you put in your .env file.

### Step 3: Update .env in AlphaZero

MODE=LIVE OPENALGO_HOST=http://localhost:5000 OPENALGO_API_KEY=your_key_here MAX_DAILY_LOSS_PCT=0.02 # 2% of capital MAX_POSITION_SIZE_PCT=0.05 # max 5% per stock INITIAL_CAPITAL=1000000 # Rs 10,00,000

### Step 4: Go LIVE safely

- Run paper mode for at least 30 trading days first. Win rate should be > 55% and Sharpe > 1.0.

- Start with 10–20% of your intended capital (e.g. ₹1L if planning ₹10L). Observe for 1 week.

- Keep the GUARDIAN limits conservative: 1% daily loss, 3% max position for the first month.

- Never leave the system running unattended on day 1 of LIVE mode. Stay at your desk.

## 3.3  Upstox — Step-by-Step Setup

### Step 1: Add Funds to Upstox

- Login to pro.upstox.com → Funds → Add Money → UPI (instant) or Net Banking.

- Upstox reflects UPI funds in under 60 seconds during market hours.

- Check "Available Margin" under the Funds tab — this is what the bot uses.

### Step 2: Upstox API Setup (free, unlike Zerodha)

- Visit developer.upstox.com → create a new app → you get an api_key and api_secret.

- Upstox API is FREE — no monthly charge. Good choice for starting out.

- OAuth2 token expires daily — OpenAlgo handles token refresh automatically. Just ensure OpenAlgo is running.

- In OpenAlgo: add Upstox broker → enter api_key + api_secret + redirect URI (http://localhost:5000/callback).

- OpenAlgo handles the daily OAuth login automatically using stored refresh tokens.

### Step 3: Broker Comparison

| Feature | Zerodha | Upstox |
| --- | --- | --- |
| API Cost | ₹2,000/month | FREE |
| Intraday brokerage | ₹20 or 0.03% | ₹20 or 0.05% |
| Delivery brokerage | FREE | FREE (new policy) |
| API stability | Very high — industry gold standard | High — good for algo trading |
| Data quality | Tick data, historical data API | Good OHLCV, WebSocket ticks |
| Best for | Professionals, large capital | Beginners, cost-conscious |
| OpenAlgo support | Full support | Full support |
| Auto token refresh | Yes (via OpenAlgo) | Yes (via OpenAlgo) |
| TOTP 2FA support | Yes — configure in OpenAlgo | Yes — configure in OpenAlgo |

## 3.4  Capital Scaling Guide

| Stage | Capital | GUARDIAN Limits | What to watch |
| --- | --- | --- | --- |
| Paper / Test | ₹0 (virtual ₹10L) | Any — learn the system | Win rate, Sharpe, max drawdown |
| Cautious Live | ₹50,000 – ₹1L | 1% daily loss, 3% pos size | Slippage vs paper, fill quality |
| Active Live | ₹1L – ₹5L | 1.5% daily loss, 4% pos size | Sector concentration, corr risk |
| Scaled Live | ₹5L – ₹25L | 2% daily loss, 5% pos size | Capital efficiency, monthly Sharpe |
| Fund Level | ₹25L+ | 2% daily loss, 5% pos, VIX scaling | Drawdown, SEBI algo registration |

Important: SEBI requires registration as an Algorithmic Trader if your algo places > 2 orders/second or you are managing third-party capital. For personal capital below ₹1 crore, no registration is required today.

SECTION 4 · Asset Expansion Roadmap

AlphaZero is designed as a multi-asset system. The agent architecture, event bus, and execution layer are all broker-agnostic. Expanding to new asset classes requires adding new data agents, a new execution adapter, and updating CHIEF's portfolio logic.

## 4.1  Architecture Pattern for Any New Asset Class

| Layer | What to add | Estimated effort |
| --- | --- | --- |
| Data Agent | New agent to fetch prices/NAV/yields for the asset | 1–3 days |
| Signal Agent | Asset-specific strategy (momentum for MF, yield curve for bonds) | 2–5 days |
| Execution Adapter | New executor class (e.g. MF API, RBI bond portal) | 2–4 days |
| CHIEF update | Add asset class weight to portfolio allocation logic | 1 day |
| Dashboard | New asset card + tab in modal with asset-specific metrics | 1–2 days |
| Risk rules | GUARDIAN rules for the new asset (illiquidity, lock-in) | 1 day |
| Total | New asset class live | 1–2 weeks per asset |

## 4.2  Mutual Funds

### Data Sources

- MFAPI (mfapi.in) — free, official NAV data for all Indian mutual funds by scheme code.

- AMFI website (amfiindia.com) — official NAV downloads, fund factsheets, AUM data.

- Kuvera / Groww API (unofficial) — for direct plan comparison and exit load info.

### Execution

- MF Central API (mfcentral.com) — SEBI-regulated, can place direct plan orders. No brokerage.

- BSE StAR MF Platform — used by most fintech apps, allows SIP + lump sum via API.

- Zerodha Coin API — if you already have Zerodha, Coin gives direct plan MF access via Kite API.

### New Agents to Build

- MF_SCREENER — scores funds by: 5-year CAGR, Sharpe > 1.0, expense ratio < 0.5%, AUM > ₹1,000 Cr.

- CATEGORY_ROTATOR — rotates between Large Cap / Mid Cap / Small Cap / Debt based on ORACLE macro signals.

- SIP_MANAGER — manages systematic investment: invests fixed amount on 1st of every month regardless of market.

### Key Differences from Equities

- MF orders are same-day NAV (cutoff: 3 PM for equity, 1:30 PM for debt). No intraday.

- Exit loads: most funds have 1% exit load if redeemed within 1 year. GUARDIAN must factor this.

- Liquid funds (Axis Liquid, etc.) can act as cash-equivalent parking — better than idle cash.

- ELSS funds have 3-year lock-in. GUARDIAN must flag these as illiquid positions.

## 4.3  Government Bonds & Debt

### Data Sources

- RBI Retail Direct (rbiretaildirect.org.in) — official G-Sec prices and yields.

- CCIL (fimmda.org.in) — benchmark yield curves, G-Sec prices, T-Bill yields.

- NSE Bond platform — Government Securities traded on exchange like stocks.

### Execution

- RBI Retail Direct portal — buy G-Secs, T-Bills, SGBs directly. No broker fee. No secondary market.

- NSE/BSE bond segment via broker — same Zerodha/Upstox account. Use CNC product type.

- NDS-OM (institutional) — only if you scale to ₹5Cr+. Institutional bond trading platform.

### New Agents to Build

- YIELD_WATCHER — monitors 10-year G-Sec yield (^TNX equivalent for India). Signals when yield crosses key levels.

- DURATION_MANAGER — calculates modified duration of bond portfolio. Reduces duration when RBI is hiking rates.

- RBI_CALENDAR — tracks MPC meeting dates, inflation prints, GDP data. Trades bond price reaction to RBI surprises.

### Key Differences from Equities

- Bond prices move inversely to yields. When RBI hikes rates → bond prices fall → sell bonds first.

- G-Secs have zero credit risk but high interest rate risk for long-dated bonds (10Y, 30Y).

- T-Bills (91/182/364 day) are essentially risk-free parking — better yield than savings account.

- SGBs (Sovereign Gold Bonds) combine gold price + 2.5% annual interest — best of both worlds.

## 4.4  Gold

### Data Sources

- MCX spot gold price — via yfinance ticker GC=F (Comex) or MCX via broker API.

- IBJA rates (ibja.co) — Indian Bullion & Jewellers Association, official daily gold rate.

- Gold ETF NAV — GoldBees (GOLDBEES.NS) on NSE — trades like a stock, tracks MCX gold.

### Instrument Options

| Instrument | How to buy | Costs | Best for |
| --- | --- | --- | --- |
| Gold ETF (GOLDBEES) | Via Zerodha/Upstox CNC | 0.5% expense ratio + brokerage | Active trading, easy entry/exit |
| SGB (Govt Bond) | RBI Direct or broker | Zero — even capital gain free on maturity | Long-term hold (8 year term) |
| MCX Futures | Futures account via broker | Higher margin, P&L daily mark-to-mkt | Short-term hedging, advanced only |
| Digital Gold | PhonePe/GPay/Paytm | Higher spread 2–3%, storage fee | Avoid for algo system — no API |

### New Agents to Build

- GOLD_MACRO — monitors USD index (DXY), real yields, inflation expectations. Gold rises when real yields fall.

- PRECIOUS_METALS_ROTATOR — switches between Gold ETF (tactical) and SGB (strategic) based on holding horizon.

## 4.5  Full Multi-Asset Architecture — Target State

| Asset Class | % of Portfolio | Agent | Data Source |
| --- | --- | --- | --- |
| NSE Equities (current) | 40–60% | CHIEF + all 16 agents | yfinance, NSEpy, OpenAlgo |
| Equity Mutual Funds | 20–30% | MF_SCREENER + CATEGORY_ROTATOR | mfapi.in, AMFI |
| Gold (ETF + SGB) | 10–15% | GOLD_MACRO | MCX, IBJA, yfinance GC=F |
| Government Bonds / T-Bills | 10–20% | YIELD_WATCHER + DURATION_MGR | RBI Direct, CCIL |
| Cash / Liquid Funds | 5–10% | SIP_MANAGER | Zerodha Coin / MF Central |

## 4.6  Expansion Timeline (Recommended Sequence)

| Phase | Timeline | Action |
| --- | --- | --- |
| Phase 0 | Now → Month 3 | Fix CRITICAL items, run paper mode 30 days, then go LIVE with NSE equities only at ₹1L |
| Phase 1 | Month 3–6 | Scale NSE equities to full capital. Add walk-forward backtest and auto-restart. Hit consistent 55%+ win rate. |
| Phase 2 | Month 6–12 | Add Gold ETF (GOLDBEES) + T-Bills/Liquid Funds as cash alternative. GOLD_MACRO agent. Portfolio allocation: 70% equity, 15% gold, 15% liquid. |
| Phase 3 | Year 2 | Add Mutual Funds via mfapi.in + BSE StAR MF. MF_SCREENER + CATEGORY_ROTATOR. Equity drops to 55%, MF 25%, Gold 10%, Bonds 10%. |
| Phase 4 | Year 2–3 | Add Government Bonds. YIELD_WATCHER + RBI_CALENDAR. Full asset allocation system. True multi-asset autonomous fund. |
| Phase 5 | Year 3+ | Crypto (BTC/ETH via CoinDCX API), International ETFs (Motilal NASDAQ 100), REITs (Mindspace, Nexus). Register as Portfolio Management Service (PMS) if managing > ₹50L third-party capital. |

SECTION 5 · Quick Reference & Status Summary

## 5.1  Current System Status at a Glance

| 16/16 Agents Live | Paper Mode Safe | Dashboard 5-Tab Modal |
| --- | --- | --- |
| Fundamentals Fixed | Candle Patterns ✓ | KARMA Learning ✓ |
| Off-Hours Training ✓ | Volume Analysis ✓ | LIVE Mode: Setup Needed |

## 5.2  File Deployment Map

| Patch File | Copy to Repo at | Changed This Session |
| --- | --- | --- |
| fetch.py | src/data/fetch.py | Fundamentals, candle patterns, volume, Stooq |
| karma_agent.py | src/agents/karma_agent.py | Full knowledge summary, off-hours training |
| main.py | main.py (root) | KARMA wired, fundamentals in candidates, MTF count |
| dashboard.html | dashboard/dashboard.html | KARMA panel, tooltips, candle patterns, vol analysis |
| capital_allocator.py | src/risk/capital_allocator.py | Previous session |
| multi_timeframe_agent.py | src/agents/multi_timeframe_agent.py | Previous session — pandas 2.x fix |

## 5.3  Environment Variables Reference

| Variable | Example Value | Purpose |
| --- | --- | --- |
| MODE | PAPER or LIVE | PAPER = simulation, LIVE = real broker |
| OPENALGO_HOST | http://localhost:5000 | URL where OpenAlgo bridge is running |
| OPENALGO_KEY | abc123xyz | API key from OpenAlgo dashboard |
| ANTHROPIC_API_KEY | sk-ant-... | For EARNINGS_ANALYZER and STRATEGY_GENERATOR |
| INITIAL_CAPITAL | 1000000 | Starting capital for CapitalAllocator (₹10L default) |
| MAX_DAILY_LOSS_PCT | 0.02 | GUARDIAN stops trading at 2% daily loss |
| MAX_POSITION_SIZE_PCT | 0.05 | Max 5% of capital per single position |
| TELEGRAM_TOKEN | 123456:ABCxyz | Your Telegram bot token from @BotFather |
| TELEGRAM_CHAT_ID | 987654321 | Your Telegram user/chat ID — whitelist only |

You are building a real autonomous trading firm The architecture is production-grade. The intelligence layer is live. The next step is your first LIVE trade. Respect the risk rules. Trust the paper results. Scale gradually. The system gets smarter every trade.